# Wasselne Business Requirements Specification

Defines the first release of Wasselne in Lebanon, its business rules, acceptance scenarios and outstanding policy decisions. The requirement identifiers connect the business scope to the system designs and planned verification.

Status  Approved business baseline

Word edition 0.2  |  Source baseline 0.1  |  23 September 2026

## Contents

1 Purpose and source of requirements

2 Agreed product baseline

3 Business outcomes

4 People and responsibilities

5 Scope and primary journeys

6 Functional business requirements

7 Business quality and protection requirements

8 Key business acceptance scenarios

9 Decision register unresolved policies and later clarifications

10 Requirements traceability matrix

11 Reference material and approval gate

Appendix A Architecture views

# 1 Purpose and source of requirements

This document defines the business needs and the first-release boundaries for Wasselne, a Lebanon-focused on-demand ride platform with a rider app, a driver app, and an administrative operations console. It records requirements expressed by the product owner in this project conversation. Uber, Bolt, Careem, Otaxi, Tasleem, TaxiF, and Yango are experience references, not a list of features automatically approved for Wasselne. Competitor research informs questions and workflows but does not create requirements.

Status labels below: Confirmed means explicitly requested or previously established and retained by the owner; Pending detail means the business intent is confirmed but its policy/amount/operating detail still needs the owner's decision; Future means excluded from the first release while preserving a later path.

The proposed Flutter / Next.js / NestJS / PostgreSQL / PostGIS / Redis architecture is the approved high level design baseline, not a business requirement or a claim that any software already exists.

# 2 Agreed product baseline

| Topic | Baseline | Status |
| --- | --- | --- |
| Market | Lebanon, starting in selected cities/areas. Initial candidates named by the owner: Zgharta, Ehden, Batroun, Jbeil, Beirut, Jounieh, Tripoli/Tarablos, Koura, Bcharre, and others added in stages. Exact boundaries and activation order are undecided. | Confirmed staged rollout; pending boundaries/order |
| Surfaces | Separately installable Wasselne rider and Wasselne Driver apps, plus Wasselne Admin web console. | Confirmed |
| Vehicle categories | Car/taxi, motorcycle, and tuk-tuk; availability may depend on configured service areas and driver approval. | Confirmed categories; pending local operating rules |
| First-release booking | Request a ride immediately. | Confirmed |
| Later booking | Scheduled rides are for a future release. | Future |
| Driver model | Mainly independent drivers. | Confirmed |
| Languages | Arabic, English, French; the rider and driver choose their preferred language. | Confirmed |
| Fare currency | USD initially; an authorized admin can change the configured fare currency to LBP. Conversion and display rules need definition. | Confirmed capability; pending rules |
| Fare-setting | Wasselne admins set fares and pricing rules in the CMS, including a per-kilometre rate. Riders and drivers see the relevant CMS-set fare; drivers do not propose, negotiate, or enter a fare. Exact rate formula/options are pending. | Confirmed source of fare; pending detailed policy |
| Payments | Cash is the only enabled first-release payment method. OMT, Wish/Whish, and bank are retained as disabled future options until individually approved and integrated. | Confirmed intention; provider naming pending |
| Contact | After a booking has been confirmed with a driver, rider and driver can call each other using the device's ordinary telephone function. | Confirmed; number visibility policy pending |
| In-app communication | Trip-linked chat with translation; retain access to original messages. Both parties can contact support. | Confirmed |
| Safety | SOS is required. Admin configures whether to show one, several, or all of emergency-services contact, Wasselne support alert, and trusted-contact alert, and may configure an additional supported action. | Confirmed; response integration pending |
| Reviews | Rider reviews driver and driver reviews rider after a completed trip. | Confirmed; rating policy pending |
| Saved places | Riders can save, name, edit, and reuse places such as Home, Work, a hospital, or a relative's home. | Confirmed |
| Help after a ride | Riders can seek help for an item left in a vehicle; drivers can report a mess/damage and seek fair review of their claim. | Confirmed; remedies pending |
| Dispatch timing | A ride request has only one active driver offer at a time. The three-second acceptance window begins after the driver app acknowledges receipt of the offer. If no acknowledgment arrives within a separate bounded delivery timeout, dispatch moves on without opening a three-second window. An unanswered/declined offer moves to another eligible driver; if none remains, a previous driver may receive a fresh offer. | Confirmed rule; acknowledgment timeout pending |
| Device sizes | Experiences must adapt to phones, tablets/pads, and supported kiosk displays; exact kiosk journey and device configuration are undecided. | Confirmed responsiveness; pending kiosk scope |

# 3 Business outcomes

| ID | Desired outcome | Evidence to define or review |
| --- | --- | --- |
| BG-01 | Let people in the configured initial Lebanon cities/areas request and complete a suitable immediate ride. | Completed booking-to-trip journeys for each enabled category/area. |
| BG-02 | Let eligible independent drivers receive work while protecting both sides from duplicate or misleading assignments. | Approved-driver and ride-assignment scenarios pass. |
| BG-03 | Give riders and drivers reliable trip visibility, communication, support during and after rides, and configurable emergency access. | End-to-end trip, reconnect, contact, post-ride help, and SOS scenarios pass. |
| BG-04 | Let operations staff govern vehicle availability, fares, currency, driver approvals, incidents, and service quality. | Authorized admin changes and review workflows are demonstrable and auditable. |
| BG-05 | Launch with cash and preserve a controlled path to other payment methods and later booking options. | Cash trip recorded; disabled methods cannot be selected or charged. |

Numerical service levels, operating hours, coverage, and commercial targets have not been supplied and are not invented here.

# 4 People and responsibilities

| Actor | Business responsibility |
| --- | --- |
| Rider | Register/sign in, choose language, see the CMS-set fare/estimate, request a ride, follow the trip, communicate, pay cash, seek help, and review the driver. |
| Driver | Register, submit requested documents, wait for approval, go online, see the CMS-set fare and receive/accept/decline offers, complete trips, receive cash as applicable, seek help, and review the rider. |
| Operations/admin user | Review eligibility, configure service and pricing rules, oversee active trips and support, configure SOS choices, and inspect audit history under assigned permissions. |
| Support responder | Handle trip-linked questions, incidents, and SOS alerts if that action is enabled and staffed. |
| External parties | Mapping, messaging, telephony, emergency services, and later payment providers; the exact provider arrangements remain open. |

# 5 Scope and primary journeys

First-release scope: rider and driver registration; driver/vehicle review; staged service activation for selected Lebanon cities/areas; immediate ride requests for enabled categories; rider saved places; location-based discovery and one-driver-at-a-time, three-second offers after app acknowledgment; CMS-set fares visible to both parties; trip tracking and route display; cash trip handling; post-confirmation telephone contact; chat and translation; rider/driver support including post-ride lost-property and mess/damage cases; configurable SOS; reciprocal post-trip reviews; responsive phone/tablet/kiosk layouts; and the admin functions needed to run these journeys. The three user-selected languages apply to the mobile experience. Whether every admin screen is localized remains a decision.

Future scope: scheduled rides and enabling OMT, Wish/Whish, or bank payments after separate business and provider decisions. Disabled future payment methods must not create live payment activity.

Illustrative end-to-end flow: a rider selects pickup, destination (possibly from a saved place), and vehicle category and sees the CMS-set fare; one eligible nearby driver is issued the same fare with the offer; after that driver's app acknowledges receipt, the driver has three seconds to accept or decline. If the app never acknowledges delivery, a separate bounded timeout ends that attempt. The prior offer ends before the request moves to another eligible driver; if none remains, a previous driver may receive a fresh offer. A driver acceptance confirms the booking; both sides see the current trip state and appropriate live locations; both may call, chat, and access support/SOS; the trip is completed and cash handling is recorded; both may review the other or seek post-ride help. Exceptions include no eligible driver, ignored/expired offers, cancellation, lost network, stale location, a forgotten item, a mess/damage claim, and an SOS incident. Policies other than the stated three-second driver acceptance window remain to be specified.

# 6 Functional business requirements

Priority: M = required for first-release business scope; F = future/disabled. A requirement marked pending detail is still an explicit business need, but its values and edge rules must be resolved before the relevant design is approved.

## 6 1 Access language and eligibility

| ID | Requirement | Priority / status |
| --- | --- | --- |
| BR-01 | The platform shall provide separate rider and driver mobile experiences and an admin web experience. | M / Confirmed |
| BR-02 | A rider and driver shall be able to register, sign in, and manage their relevant profile; the authentication method is pending selection. | M / Pending detail |
| BR-03 | A mobile user shall be able to select Arabic, English, or French and change that choice later. | M / Confirmed |
| BR-04 | User-facing flows and operational messages shall be usable in the selected language, including Arabic right-to-left presentation where appropriate. | M / Confirmed outcome |
| BR-05 | A driver shall provide required identity, licence/permission, vehicle, and photo/document information for review; the exact Lebanon-specific document list must be agreed before deployment. | M / Pending detail |
| BR-06 | An authorized admin shall approve, reject, suspend, or reinstate driver and vehicle eligibility with an accountable record of the decision. | M / Confirmed outcome |
| BR-07 | Only drivers and vehicles currently eligible for a given category/service area shall receive an offer or appear as available. | M / Confirmed |
| BR-08 | A driver shall be able to go online/offline, and unavailable or stale drivers shall not receive new ride offers. | M / Confirmed |

## 6 2 Finding agreeing on and completing a ride

| ID | Requirement | Priority / status |
| --- | --- | --- |
| BR-09 | A rider shall choose pickup, destination, and an available car/taxi, motorcycle, or tuk-tuk category and request an immediate ride. | M / Confirmed |
| BR-10 | The service shall prevent a new request outside currently active coverage or for an unavailable category, and explain the situation to the rider. The initial rollout can activate selected cities/areas before wider Lebanon coverage. | M / Confirmed; boundaries pending |
| BR-11 | The rider shall see nearby eligible vehicle availability and an appropriate route/ETA or availability indication; estimates must not be presented as guarantees. | M / Confirmed outcome |
| BR-12 | For a given ride request, only one driver shall have an outstanding offer at any moment, including a delivery attempt before acknowledgment. Once that driver's app acknowledges receipt, that driver has three seconds to accept or decline. The next driver must not receive an actionable offer until the first attempt has ended. | M / Confirmed |
| BR-13 | If the app fails to acknowledge receipt within a separately configured bounded delivery timeout, or the driver declines or does not accept within three seconds of acknowledgment, that offer attempt ends before dispatch moves to another eligible driver. The expired offer cannot subsequently be accepted. If no other eligible driver is available, a previously attempted driver may receive a new offer; the old one does not reopen. | M / Confirmed core; delivery/reoffer policy pending |
| BR-14 | An authorized admin shall configure and publish the fare rules and amounts used by Wasselne, including the applicable per-kilometre rate. Drivers do not enter or negotiate prices. Rule scope (global, area, category) and calculation alternatives remain pending. | M / Confirmed fare ownership; policy details pending |
| BR-15 | The rider shall see the CMS-set fare/estimate before requesting the ride, based on the published fare rules and currency. Other formula components remain pending. | M / Confirmed core; pending formula |
| BR-16 | The driver shall see the same CMS-set fare/estimate and currency with the exclusive offer before deciding within the three-second window; driver acceptance confirms the booking without a separate driver price proposal. | M / Confirmed |
| BR-17 | Only one driver shall be assigned to a confirmed ride, and a driver shall not be assigned incompatible simultaneous active rides. Late replies, retries, or network-delayed messages shall not create a second active offer or assignment. | M / Confirmed reliability outcome |
| BR-18 | Repeating a booking or acceptance action because of network failure shall not create a second ride or assignment. | M / Confirmed reliability outcome |
| BR-19 | Rider and driver shall see consistent states for request, offer, confirmation, approach, pickup, ride in progress, completion, and cancellation where applicable. | M / Confirmed outcome; exact transitions pending design |
| BR-20 | Rider and driver shall have access to approved cancellation and no-show flows; fees, reasons, deadlines, and authority to cancel remain pending business policy. | M / Pending detail |
| BR-21 | The rider shall see the assigned driver's appropriate live location and the route/ETA after confirmation; the driver shall see the pickup and destination and an appropriate route. | M / Confirmed |
| BR-22 | Each app shall recover the current authoritative booking/trip state after reconnecting, rather than treating a missed update as a new booking. | M / Confirmed reliability outcome |
| BR-23 | Riders and drivers shall be able to inspect their relevant trip history and trip-specific outcome information. | M / Confirmed outcome |

## 6 3 Currency payment and cash record

| ID | Requirement | Priority / status |
| --- | --- | --- |
| BR-24 | An authorized admin shall configure fare amounts and rates, including per-kilometre rates. Effective dates, category/area overrides, base/minimum/time components, and taxes remain pending. | M / Confirmed core; pending details |
| BR-25 | USD shall be the initial fare currency. An authorized admin shall be able to switch the configured fare currency to LBP; the amount shown for an already agreed ride shall remain unambiguous when settings change. | M / Confirmed outcome; conversion policy pending |
| BR-26 | The rider and driver shall see the agreed amount and currency before confirmation and at completion, with a clear explanation if the final payable fare may differ. | M / Confirmed outcome; adjustment rules pending |
| BR-27 | Cash shall be the only enabled first-release payment choice; the platform shall record the reported cash collection and trip/payment outcome for operations and dispute handling. | M / Confirmed; reconciliation detail pending |
| BR-28 | OMT, Wish/Whish, and bank payment choices shall remain disabled until a separately approved provider integration and business process is ready. Disabled choices shall not authorize or collect funds. | F / Confirmed future intent; exact provider pending |
| BR-29 | The platform shall preserve the ability to add future payment methods without redefining the booking and trip business records; this does not require live integrations in the first release. | M / Confirmed readiness goal |

## 6 4 Communication support and safety

| ID | Requirement | Priority / status |
| --- | --- | --- |
| BR-30 | After a driver is assigned and the booking is confirmed, rider and driver shall be able to place ordinary phone calls to each other outside the app. Number-display and access-expiry rules require approval. | M / Confirmed ability; pending privacy policy |
| BR-31 | Rider and driver shall be able to exchange trip-related in-app messages during the allowed contact window. | M / Confirmed; window pending |
| BR-32 | Each party shall be able to read the original chat message and an available translation into their chosen language, with failed translation clearly indicated. | M / Confirmed outcome |
| BR-33 | Rider and driver shall be able to contact support easily and associate a request with the relevant booking/trip when one exists. | M / Confirmed |
| BR-34 | Both mobile apps shall make an SOS entry point available at the appropriate stage of a ride. The exact pre/post-trip visibility policy is pending. | M / Confirmed |
| BR-35 | An authorized admin shall configure which SOS choices users can see: emergency-services contact, alert Wasselne support, notify a trusted contact, any combination of these, or an additional supported option. | M / Confirmed |
| BR-36 | An SOS choice shall state clearly what action it will take; the service shall record relevant incidents and notify responders where the selected action supports notification. A phone call alone must not be represented as proof that help arrived. | M / Confirmed safety outcome; response policy pending |
| BR-37 | Where trusted-contact notification is enabled, users shall be able to manage the contact and understand what trip/location information will be shared. Delivery method and consent process remain pending. | M if enabled / Pending detail |

## 6 5 Reciprocal reviews and administration

| ID | Requirement | Priority / status |
| --- | --- | --- |
| BR-38 | After a completed ride, a rider shall be able to review the assigned driver and the driver shall be able to review that rider. | M / Confirmed |
| BR-39 | A review shall be linked to an actual completed trip and its author; the system shall prevent duplicate reviews of the same direction for one trip. Rating scale, written feedback, editing, visibility, and moderation are pending. | M / Confirmed integrity outcome; pending policy |
| BR-40 | An authorized admin shall be able to see relevant trip and review records and handle a complaint about a review under defined permissions; moderation authority and appeals policy remain pending. | M / Pending detail |
| BR-41 | Admin shall manage service areas, vehicle categories, driver/vehicle approvals, applicable pricing mode/rates, fare currency, and SOS choices through controlled settings. | M / Confirmed |
| BR-42 | Admin and support users shall have permissions appropriate to their jobs, and sensitive actions and configuration changes shall be attributable to an actor and time. | M / Confirmed outcome |
| BR-43 | Authorized staff shall be able to view relevant active and historic trips, handle support cases and SOS alerts, and inspect an auditable action history. | M / Confirmed outcome |
| BR-44 | Material setting changes shall have a recorded effective version so that a confirmed ride remains interpretable under the rules agreed for that ride. | M / Confirmed consistency outcome |
| BR-45 | Admin shall be able to activate, deactivate, and extend individual Lebanon service areas in stages; the first candidates include Zgharta, Ehden, Batroun, Jbeil, Beirut, Jounieh, Tripoli/Tarablos, Koura, and Bcharre. Named places are rollout candidates, not yet approved map boundaries or a mandatory launch date for each. | M / Confirmed staged rollout; pending boundaries |
| BR-46 | A rider shall be able to save multiple named places, select one as pickup or destination on a later ride, and edit or delete it. Names may be personal, such as Home, Work, Hospital, or Mama's Home. | M / Confirmed |
| BR-47 | After a trip, a rider shall be able to report an item left in the vehicle and request assistance contacting the driver or recovering the item through support. | M / Confirmed; contact/recovery policy pending |
| BR-48 | After a trip, a driver shall be able to report a significant mess or damage in the vehicle and ask support to review evidence and protect the driver's rights. Reporting shall not automatically impose a charge or penalty on the rider before an approved policy and review process exist. | M / Confirmed core; remedy policy pending |
| BR-49 | Authorized support staff shall be able to track post-trip lost-item and mess/damage cases linked to the ride, collect appropriate statements and evidence, communicate case status to affected parties, and record a reasoned resolution. Evidence rules and remedies require owner approval. | M / Confirmed outcome; pending case policy |

# 7 Business quality and protection requirements

These state outcomes; numerical targets and specific technologies belong in the HLD after business approval.

| ID | Requirement | Status |
| --- | --- | --- |
| NFR-01 | The platform shall remain usable at the intended initial scale of hundreds of concurrent users and drivers, subject to a measured workload and agreed service targets. | Confirmed scale; targets pending |
| NFR-02 | The platform shall tolerate intermittent mobile connectivity and recover the correct ride state when users reconnect. | Confirmed |
| NFR-03 | Stale, inaccurate, or unavailable driver location shall not be presented as current or used to issue misleading offers. | Confirmed outcome |
| NFR-04 | Access to live locations, phone numbers, chat, documents, reviews, support cases, and SOS data shall be limited to authorized roles and appropriate trip stages. | Confirmed outcome; detailed retention pending |
| NFR-05 | Driver documents and personal data shall be protected and retained only as required by an approved retention policy. | Confirmed outcome; policy pending |
| NFR-06 | First-release flows shall support Arabic, English, and French with user language selection and usable Arabic right-to-left layouts. | Confirmed |
| NFR-07 | Operationally important failures (dispatch, location, cash recording, translation, support, SOS delivery) shall be detectable and investigated from a secure audit trail. | Confirmed outcome |
| NFR-08 | Critical trip, setting, and cash records shall be recoverable after a failure under agreed backup and recovery targets. | Confirmed outcome; targets pending |
| NFR-09 | Administrative changes to eligibility, pricing, currency, and SOS configuration shall be authenticated, authorized, and auditable. | Confirmed |
| NFR-10 | Public launch shall follow review of Lebanon-specific transport, safety, consumer, privacy, tax, and payment obligations by appropriate local advisers and operators. This document makes no claim that a particular licence or process is already secured. | Pending external validation |
| NFR-11 | Rider, driver, and admin experiences shall adapt to supported phone, tablet/pad, and kiosk screen sizes without losing essential actions, legibility, accessibility, or session privacy. The supported kiosk operating model must be selected before its acceptance test is finalized. | Confirmed responsiveness; kiosk scope pending |
| NFR-12 | The three-second driver-offer rule shall be evaluated on real phones and variable mobile networks. The platform shall clearly show when an offer has expired; any change to the business window requires owner approval. | Confirmed rule; test conditions pending |

# 8 Key business acceptance scenarios

| Scenario | Expected business outcome | Requirements |
| --- | --- | --- |
| Language selection | Rider and driver switch among Arabic, English, French; the ride journey remains understandable in the chosen language. | BR-03–04, NFR-06 |
| Driver approval | Unapproved/suspended driver cannot receive a new offer; approved driver in an enabled category/area can become available. | BR-05–08 |
| CMS-set fare | Admin publishes the fare rules; the rider sees the calculated fare/estimate before requesting and the driver sees it with the offer. Driver cannot enter or change the price. | BR-14–16, BR-24–26 |
| Sequential driver offers | Driver A alone receives an offer. If the app acknowledges it, the three-second window starts; after that window without acceptance, A's attempt ends before driver B is issued one. Without an app acknowledgment, the separate delivery timeout ends A's attempt. A late acceptance fails. If there is no other driver, A may receive a fresh offer, with no overlap. | BR-12–13, BR-17–18, NFR-12 |
| Lost connection | After reconnecting, the rider/driver sees the existing ride state and does not accidentally create another ride. | BR-18–22, NFR-02 |
| Contact and cash | Once confirmed, calling is available; at completion cash is the enabled payment method and its reported collection is recorded. | BR-27–31 |
| SOS configuration | Admin enables one or several SOS choices; the apps show exactly those choices and make the selected action clear. | BR-34–37, NFR-09 |
| Reciprocal reviews | Each participant can review the other after completion, once per trip per direction. | BR-38–40 |
| Admin settings change | Updated fare/currency/SOS settings affect the intended subsequent rides without rewriting an already agreed ride. | BR-24–26, BR-35, BR-41–44 |
| Future payment disabled | OMT, Wish/Whish, and bank remain unavailable for collection until separately enabled and integrated. | BR-28–29 |
| Staged city launch | Admin enables an initial area; requests in that area work and requests outside active coverage clearly explain unavailability. | BR-10, BR-45 |
| Saved place | Rider saves Home and Mama's Home, reuses one in a later request, edits one, and deletes one. | BR-46 |
| Help after a ride | Rider opens a lost-item case; driver opens a separate mess/damage case with evidence; support tracks each to a reasoned resolution without an automatic rider charge. | BR-33, BR-47–49 |
| Responsive devices | Essential rider, driver, and admin journeys remain usable at representative supported phone, tablet, and kiosk sizes, subject to the approved kiosk flow. | NFR-11 |

# 9 Decision register unresolved policies and later clarifications

| ID | Decision to make | Why it matters |
| --- | --- | --- |
| OD-01 | Confirm the activation order and exact boundaries for the initial staged rollout among Zgharta, Ehden, Batroun, Jbeil, Beirut, Jounieh, Tripoli/Tarablos, Koura, Bcharre, and any other areas. Confirm that the owner's "eden," "baton," and "tarablos" mean Ehden, Batroun, and Tripoli respectively; these are proposed name normalizations, not silent product decisions. | Availability, maps, operations, and driver onboarding. |
| OD-02 | Confirm exactly which car/taxi, motorcycle, and tuk-tuk classes and local driver/vehicle documents are eligible. | Approval and category availability. |
| OD-03 | Define the platform fare formula and configured amounts: base fare, kilometre rate, time/waiting, minimum, changes during a ride, cancellation/no-show, and rounding. | Quote, settlement, and disputes. |
| OD-04 | Resolved by owner: no driver-proposed fare or negotiation. The driver sees the fare set by Wasselne CMS. Exact CMS calculation options remain under OD-03. | Removes driver pricing workflow. |
| OD-05 | Define USD/LBP switch and conversion policy, including whether an admin enters an exchange rate or separate currency tariffs, and which currency cash is collected in. | Price consistency and cash records. |
| OD-06 | Decide whether Wasselne takes a commission on cash trips, its calculation, and collection/settlement process. | Driver obligations and financial reconciliation. |
| OD-07 | Confirm whether "Wish" means Whish Money and define what "bank" will mean before those methods are activated. | Future integration scope. |
| OD-08 | Set phone-number disclosure and expiry policy after confirmation and the allowed chat window. | Privacy and safety. |
| OD-09 | Define who operates support and responds to SOS, supported emergency contact mechanism, trusted-contact notification channel, and permitted custom actions. | An SOS control must have a real response path. |
| OD-10 | Define review format, visibility, moderation, and dispute/appeal process. | Fairness and trust. |
| OD-11 | Select authentication approach, measurable response/availability targets, retention periods, backup/recovery goals, and admin language scope. | HLD quality and operational choices. |
| OD-12 | Resolved by owner: driver app acknowledgment starts the three-second acceptance window; driver sees the CMS fare and does not submit a price. | Removes price-entry timing ambiguity. |
| OD-13 | Define the maximum reoffer attempts and rider wait time when there is no other eligible driver; specify when the rider sees "no driver available." | Avoid indefinite three-second offer loops. |
| OD-14 | Confirm the kiosk use case (public rider booking, staffed booking, or other), supported hardware/OS and session privacy/identity rules. | Responsiveness and safe completion of kiosk journeys. |
| OD-15 | Set lost-property contact/return procedure, driver mess/damage evidence rules, claim deadline, disputes/appeals, and any approved remedy or charge policy. | Fair, actionable help after a ride. |
| OD-16 | Set the bounded delivery-acknowledgment timeout and determine which background/disconnected driver devices are eligible for a three-second offer. | An app acknowledgment is needed before starting the three seconds; missing acknowledgments must not hold the request indefinitely. |

Rows marked Resolved record explicit later owner clarification; the remaining policies are open, not silent defaults. The BRS baseline has owner approval with these amendments; dependent LLD details must not assert unresolved values as product policy.

# 10 Requirements traceability matrix

The matrix links all 49 business requirements and 12 quality requirements to the HLD components, LLD design elements and planned verification cases. HLD component responsibilities are specified in the HLD catalogue; LLD module responsibilities are specified in the LLD catalogue. Verification IDs describe planned acceptance evidence, not completed tests. The LLD links remain subject to LLD review. Business goals and business acceptance scenarios remain in sections 3 and 8.

| BRS requirement IDs | HLD elements | LLD elements / section | Planned verification |
| --- | --- | --- | --- |
| BR-01–04, NFR-06 | HLD-01–05, HLD-23 | LLD-01–04; sections 5, 10 | VT-01, VT-13 |
| BR-05–08 | HLD-02–03, HLD-05–06, HLD-08, HLD-19–21 | LLD-02–06, LLD-09; sections 3, 7, 9–10 | VT-02, VT-05 |
| BR-09–11 | HLD-01, HLD-07–10, HLD-13, HLD-19–20 | LLD-01, LLD-05–07, LLD-09; sections 3–5, 7 | VT-03–05, VT-11 |
| BR-12–13, NFR-12 | HLD-02, HLD-09, HLD-14, HLD-19, HLD-22–23 | LLD-02, LLD-04, LLD-06, LLD-10; sections 3–6, 11 | VT-06–09, VT-17 |
| BR-14–16, BR-24–26 | HLD-01–03, HLD-09–11, HLD-19 | LLD-01–03, LLD-06–07; sections 3–5, 8 | VT-06, VT-11 |
| BR-17–18 | HLD-04, HLD-09–10, HLD-19, HLD-22 | LLD-04, LLD-06–07, LLD-10; sections 3–5, 11 | VT-08, VT-10 |
| BR-19–23, NFR-02–03 | HLD-01–02, HLD-08–10, HLD-13–14, HLD-19–20 | LLD-01–02, LLD-04, LLD-06–07, LLD-09; sections 4–7 | VT-05, VT-10, VT-17 |
| BR-27–29 | HLD-11–12, HLD-19 | LLD-07, LLD-09; sections 3, 5, 8 | VT-12 |
| BR-30–32 | HLD-01–02, HLD-14–15, HLD-19 | LLD-01–02, LLD-04, LLD-08–09; sections 5–6, 9 | VT-13 |
| BR-33–37 | HLD-01–03, HLD-14, HLD-16–17, HLD-19, HLD-22 | LLD-01–03, LLD-08–10; sections 3, 5–6, 9–11 | VT-14, VT-16 |
| BR-38–40 | HLD-01–03, HLD-18–19 | LLD-01–03, LLD-08; sections 3, 5, 9–10 | VT-15 |
| BR-41–44 | HLD-03, HLD-06–07, HLD-11, HLD-17, HLD-19, HLD-23 | LLD-03, LLD-05, LLD-07–08, LLD-10; sections 3, 8–11 | VT-02–03, VT-11, VT-14 |
| BR-45 | HLD-03, HLD-07, HLD-19 | LLD-03, LLD-05; sections 3, 7, 10 | VT-03 |
| BR-46 | HLD-01, HLD-07, HLD-13, HLD-19 | LLD-01, LLD-05, LLD-09; sections 3, 5, 7 | VT-04 |
| BR-47–49 | HLD-01–03, HLD-16, HLD-19, HLD-21–22 | LLD-01–03, LLD-08–10; sections 3, 5, 9 | VT-16 |
| NFR-01 | HLD-04, HLD-08–09, HLD-13–14, HLD-20, HLD-23–24 | LLD-04, LLD-06, LLD-09–10; sections 4, 7, 11 | VT-08, VT-17 |
| NFR-04–05 | HLD-01–06, HLD-15–19, HLD-21, HLD-23–24 | LLD-01–05, LLD-08–10; sections 3, 5, 9–11 | VT-02, VT-13–16 |
| NFR-07–08 | HLD-09–12, HLD-14, HLD-17, HLD-19, HLD-22–24 | LLD-06–08, LLD-10; sections 3–4, 8–11 | VT-07–08, VT-14, VT-17 |
| NFR-09–10 | HLD-03, HLD-05–07, HLD-11, HLD-17, HLD-23–24 | LLD-03–05, LLD-07–10; sections 8–11 | VT-02–03, VT-11, VT-14 |
| NFR-11 | HLD-01–03, HLD-23 | LLD-01–03; section 10 | VT-01 |

Every HLD and LLD element has parent requirements in its component catalogue. The architecture diagram document adds the visual mapping through D-01 to D-09.

# 11 Reference material and approval gate

Examples of comparable journeys were reviewed from public, provider-owned materials: Uber rider safety, Bolt Lebanon driver-document overview, Yango rider safety, TaxiF service overview, Uber reciprocal ratings, and Careem reciprocal ratings. The proposed standardized spellings of Lebanese places were checked against the Lebanese Directorate General of Local Administrations and Councils municipality list and still require owner confirmation for intended coverage. These references do not supersede the owner's requirements.

Approval record: the owner approved the BRS, later approved the HLD, and then clarified two requirements for LLD: the three seconds start after driver-app receipt acknowledgment, and the fare is set in the CMS rather than entered by a driver. This amended BRS is the requirement source for the LLD. No implementation or deployment is authorized by this record.

# Appendix A Architecture views

The following rendered figures share their identifiers with the companion architecture diagram document.

## D 01 Business context

People, product scope and external responsibilities. BR-01–49; NFR-06, NFR-10–11.